| Modification | At what stage is this document in the process? |
| --- | --- |
| iGT092: Implementation of Non Effective Days for Project Nexus Implementation (Project Nexus transitional modification) |  |
| Purpose of Modification: This Modification Proposal identifies arrangements relating to the requirement for ‘non-effective days’ to enable an orderly and efficient transition from current iGT UNC arrangements to the iGT UNC and subsequent UNC regime identified within iGT UNC Modification 039 and subsequent UNC Modifications 0432, 0434 and 0440 |
|  | The Proposer recommends that this modification should be: assessed by a Workgroup This modification has been presented by the Proposer to the Panel on 16th November 2016. The Panel will consider the Proposer’s recommendation and determine the appropriate route. |
|  | High Impact: Independent Gas Transporters and Pipeline Users |
|  | Medium Impact: None |
|  | Low Impact: None |

| Contents 1 Summary 3 2 Governance 3 3 Why Change? 4 4 Code Specific Matters 5 5 Solution 5 6 Impacts & Other Considerations 7 7 Relevant Objectives 9 8 Implementation 10 9 Legal Text 10 10 Recommendations 11 Timetable The Proposer recommends the following timetable: Initial consideration by Workgroup 6th December 2016 Workgroup Report presented to Panel 21st December 2016 Draft Modification Report issued for consultation 21st December 2016 Consultation Close-out for representations 12th January 2017 Final Modification Report available for Panel 13th January 2017 Modification Panel decision 18th January 2017 | Any questions? |
| --- | --- |
|  | Contact: Code Administrator |
|  | iGTUNC@gemserv.com |
|  | Proposer: Kishan Nundloll |
|  | Kishan.nundloll@espug.com |
|  | 01372 587 507 |
|  | Other: Paul Orsler |
|  | paul.orsler@xoserve.com |
|  | 0121 623 2060 |

# Summary

#### What

#### To enable a smooth and efficient transition to the new supporting systems it is necessary to set out terms within the iGT UNC and UNC Transition Document which identify the dates when iGT systems and the UK-Link System will not be available for normal transactions and processes as identified within the iGT UNC.  This modification identifies when the relevant iGT systems would be taken off-line or subject to additional support measures impacting transaction processing.

#### Why

#### As part of the UK-Link Replacement programme, iGT UNC Modification 039 and subsequent UNC Modifications 0432 and 0440 will be implemented on Project Nexus Implementation Date (PNID). As a consequence, some elements of iGT systems and the UK-Link system will not be available for a period of time to enable critical activities such as migration and recovery to be supported. Clarity in respect of the above would facilitate a smooth, transparent and efficient implementation of the UK Link System and transition for interfacing systems in other industry participants’ estates.

#### How

This modification addresses required changes to the iGT UNC and identifies a series of ‘non-effective days’ when the relevant systems would be taken off-line. A separate modification (UNC 0602) is being raised to address the issue of ‘non-effective days’ within the UNC and ‘variant non-Business Days’ when UK Link Systems shall be subject to additional support measures impacting transaction processing.

# Governance

Self-Governance procedures are not requested as this Modification is expected to have a material; impact on switching process affecting consumers. The implementation of non-effective days would amend the Supply Point transfer timescales pertaining to Pipeline User registration.  Note: The UK-Link Programme (Project Nexus) Transition Progress Group (TPG) will consider the detailed transitional systems planning activity that will be detailed in the Low Level Transitional Design (note: This group does not meet under UNC governance.) It is proposed that the Distribution Workgroup develop the UNC modification in parallel with this activity.

#### Requested Next Steps

This modification should:

- be assessed by a Workgroup

It is proposed that the iGT UNC Modification Workgroup develop the iGT UNC modification in parallel with activity under the development of the UNC Modification 0602.

# Why Change?

A number of iGT UNC non-effective days and variant non-Business Days are required to facilitate 'cutover' to the new systems being introduced by the Transporters Agency, Xoserve, under the UK-Link Replacement Programme; this proposal is a refreshed version of iGT UNC Modification 082.

For the purposes of clarity, it is important to distinguish a non-effective day and the variant non-Business Day from a non-Business Day.

- A non-Business Day is not specifically defined within the iGT UNC but has the same meaning as is reflected within the exceptions described within the UNC TPD Sections G1.10 - i.e. those Days which are other than a Business Day. Pipeline Users may continue to submit Supply Point Administration (SPA) files on non-Business Days but any such files would not be processed. In contrast, all UK-Link systems activity concerned with TPD Sections G and M, as referenced in iGT UNC following implementation of Modification 039, in particular that associated with updates to the Supply Point Register are typically suspended on a non-effective day.

- A non-effective day is a day during which files to update and maintain the Supply Point Register and for supply point administration activities cannot be submitted

To enable implementation of the UK-Link Replacement Programme in line with the revised PNID of 1st June 2017 it is essential that a number of non-effective days are introduced to the iGT UNC. For information, a number of variant non-Business Days will also be introduced to the UNC Transition Document (via the UNC modification 0602). These will apply to the processing of relevant submitted supply point administration files for iGT Supply Points on and post PNID in the same way that they will apply to Large Transporter Supply Points via the references in the iGT UNC to UNC processes, which are introduced by iGT039. As such, variant non-Business Days are not a specific requirement for this modification but will need to be considered by Shippers and iGTs when looking at impacts on the Supply Point Administration processes.

Extension of the timescales relating to Supplier switching may impact the consumer experience.  The certainty that is afforded by the establishment of non-effective days (and variant non-Business Days) mitigates any risk of confusion or misunderstanding with respect to the switching process.

The absence of the clarity that this modification would provide could adversely affect timely implementation of the UK Link Replacement Programme at PNID.

# Code Specific Matters

#### Reference Documents

Detailed planning for systems Transition will take place in the Transition Progress Group (TPG).  Papers are available here. (Note: This group does not meet under UNC governance and the link below is provided for information only)

http://www.xoserve.com/index.php/our-change-programme/uk-link-programme/uk-link-programme-workstream-updates/uk-link-programme-transition/

#### Knowledge/Skills

The proposed definition of non-effective days would impact parts CI, CII, CIV, CV, D, E and I of the iGT UNC as referenced by the iGT UNC.  As such it is recommended that the iGT UNC Modification Workgroup – whose familiarity with such sections – would be best placed to develop this modification given its members knowledge of the ‘retail’ related elements of the iGT UNC.

# Solution

Modification of the iGT UNC is required to identify and incorporate a number of non-effective days within the iGT UNC.  The proposed solution is based on the previous iGT Modification 082 which was raised for a PNID of 1st October 2016. This was itself based on iGT072 raised for the original October 2015 implementation date which was approved by Ofgem but never actually implemented.

#### It is proposed that nine non-effective days are introduced. For information it is also expected that two variant non-Business Days will be introduced into the UNC via the UNC Modification 0602.

#### Definition of Non Effective Days

#### Non-effective days are defined by the modifications that introduce them.

#### The non-effective day period is proposed to be 23rd May 2017 to 31st May 2017 inclusive based on the setting of PNID as the 1st June 2017. This period of nine non-effective days (PNID-1 through to PNID-9) prior to Project Nexus implementation date would have the following features:

#### Such days would not constitute iGT UNC Business Days.

#### No Supply Point Confirmations can be submitted.

#### No revision of the Supply Point Register can be made.

None of the following Code Communications may be made:

  - Agreed Opening Meter Reading;

  - C&D Information;

  - C&D Notification;

  - Capacity Revision Application;

  - Daily Meter Readings;

  - Emergency Contacts

  - Meter Fix Reading;

  - Meter Fit Report;

  - Meter Information Notification;

  - Meter Information Update Notification;

  - Meter Read;

  - Opening Meter Reading;

  - Proposing User's Estimate;

  - Proposing User Read;

  - Revised Meter Reading;

  - Supply Point Confirmation;

  - Supply Point Confirmation Cancellation;

  - Supply Point First Nomination;

  - Supply Point Nomination;

  - Supply Point Objection;

  - Supply Point Offer;

  - Supply Point Reconfirmation;

  - Supply Point Registration;

  - Supply Point Registration Date;

  - Supply Point Registration Number;

  - Supply Point Renomination;

  - Supply Point Second Nomination;

  - Supply Point Withdrawal.

  - Threshold Rate Increase

- No communication (under the Code or any other contract between the Transporters and Users) pursuant to which Transporter would be required to revise the Supply Point Register may be made.

#### Definition of variant Non-Business Days - for information only

The period of variant non-Business Days would include the PNID of 1st June with the subsequent day (PNID+1) being 2nd June 2017. These days would have the following features:

#### Such days would not constitute iGT UNC Business Days.

#### Supply Point Confirmations can be submitted.

- The variant non-Business Days are expected to apply to UNC TPD Sections G and M as referenced by iGT UNC following implementation of iGT039. Communications may be made by Users to Transporters: Supply Point Enquiry, Supply Point Nomination, Supply Point Offer, Supply Point Confirmation, Supply Point Objection, Supply Point Withdrawal, request for Isolation, application to increase or reduce Supply Point Capacity, Amend Supply Point Offtake Rate, Revisions to Annual Quantity or NDM Meter Reading and Meter Information Notifications and Meter Information Update Notifications.

- Communications may be made by Transporters to Users, including response files to the above.

#### Extension to Minimum Confirmation timescales to enable one-day period for Supply Point Objections

During preliminary discussions of this modification Users have indicated that they would require a minimum of one day with which to raise a Supply Point Objection, which could only be accommodated by extending the minimum Confirmation timescale.  Without extension of the minimum Confirmation timescale the incumbent User would not have an opportunity to raise a Supply Point Objection.

The proposal for two variant non-Business Days, in addition to the nine non-effective day period, means that for certain Supply Point Registration Dates the incumbent User would not have this day to raise a Supply Point Objection where the proposing User provides the minimum Confirmation timescale as set out in UNC G 2.5.8(b).

For the PNID of 1st June 2017, this Supply Point Registration Date range is between 1st and 7th June 2017.

In order to accommodate this one day objection period the minimum Confirmation timescale would need to be extended as follows.

| Supply Point Registration Date | Confirmation submission deadline (normal operation) | Confirmation submission deadline (extended Confirmation timescale) | Standard Minimum Lead Time | Revised Minimum lead time (days) |
| --- | --- | --- | --- | --- |
| 1st June 2017 | 18th May 2017 | 17th May 2017 | 14 | 15 |
| 2nd June 2017 | 19th May 2017 | 17th May 2017 | 14 | 16 |
| 3rd June 2017 | 20th May 2017 | 17th May 2017 | 14 | 17 |
| 4th June 2017 | 21st May 2017 | 17th May 2017 | 14 | 18 |
| 5th June 2017 | 22nd May 2017 | 17th May 2017 | 14 | 19 |
| 6th June 2017 | 23rd May 2017 | 18th May 2017 | 14 | 19 |
| 7th June 2017 | 24th May 2017 | 21st May 2017 | 14 | 17 |

Sample timelines are provided in appendix 1 to illustrate the timeline around a Change of Shipper event and PNID, and the contingency date:

Impacts & Other Considerations

#### Does this modification impact a Significant Code Review (SCR) or other significant industry change projects, if so, how?

This Modification Proposal impacts the industry programme for replacement of UK-Link systems. This is because it is necessary to make provision in the iGT UNC for activities (such as those associated with Supply Point Administration) where non-availability of iGT systems has a direct consequence for Pipeline Users, Suppliers and ultimately consumers.

It is essential to the success of the UK Link Replacement Programme.

#### Consumer Impacts

This modification proposes a total of nine non-effective days. If the minimum Confirmation timescales are used the incumbent User would not have an opportunity to raise a Supply Point objection; Users have requested a minimum of one day with which to raise any objections. In order to accommodate this objection period the minimum Confirmation timescale would need to be extended.

With respect to the 1st June 2017 PNID, the period where Users may not submit Code Communications shall mean that Users need to submit Confirmations by 24th May 2017 where the Supply Point Registration Date is 9th  to 14th June 2017.

This potentially impacts consumers as  switches for the Supply Point Registration Date range of 12th to 14th June 2017 cannot be completed within the timescales set out in Supplier’s Standard Licence Condition 14A: ‘Customer Transfer’ which requires gas suppliers to ensure that customer transfers can take place within three weeks of the contractual cooling-off period ending.  Confirmations must be submitted by Monday 22nd May 2017 for the above Supply Point Registration Date range.

Standard confirmation timings will resume for Supply Point Registration dates of the 15th June 2017 onwards.

The following table details the impact of this on the Revised Minimum Lead time for the submission of Confirmations.

| Supply Point Registration Date | Confirmation submission deadline (normal operation) | Confirmation submission deadline (extended Confirmation timescale) | Standard Minimum Lead Time | Revised Minimum lead time (days) |
| --- | --- | --- | --- | --- |
| 8th June 2017 | 25th May 2017 | 22nd May 2017 | 14 | 17 |
| 9th June 2017 | 26th May 2017 | 22nd May 2017 | 14 | 18 |
| 10th June 2017 | 27th May 2017 | 22nd May 2017 | 14 | 19 |
| 11th June 2017 | 28th May 2017 | 22nd May 2017 | 14 | 20 |
| 12th June 2017 | 29th May 2017 | 22nd May 2017 | 14 | 21 |
| 13th June 2017 | 30th May 2017 | 22nd May 2017 | 14 | 22 |
| 14th June 2017 | 31st May 2017 | 22nd May 2017 | 14 | 23 |
| 15th June 2017 | 1st June 2017 | 1st June 2017 | 14 | 14 |

#### Cross Code Impacts

An equivalent modification has been raised to the Uniform Network Code. Modification 602. This can be found on the Joint Office website or using the link below:

No impacts have been identified to any other Codes.

#### EU Code Impacts

None identified.

#### Central Systems Impacts

This modification proposal is essential for the implementation of the Single Service Provision. Relevant Objectives.

Relevant Objectives

| Impact of the modification on the Relevant Objectives: |
| --- |
| Relevant Objective | Identified impact |
| Efficient and economic operation of the pipe-line system | None |
| Co-ordinated, efficient and economic operation of the combined pipe-line system; and/or the pipe-line system of one or more other relevant gas transporters | None |
| Efficient discharge of the licensee’s obligations | None |
| Securing of effective competition: between relevant shippers; between relevant suppliers; and/or between DN operators (who have entered into transportation agreements with other relevant gas transporters) and relevant shippers | Negative (see comment below) |
| Provision of reasonable economic incentives for relevant suppliers to secure that the domestic customer supply security standards… are satisfied as respects the availability of gas to their domestic customers | None |
| Promotion of efficiency in the implementation and administration of the Code | Positive |
| Compliance with the Regulation and any relevant legally binding decisions of the European Commission and/or the Agency for the Cooperation of Energy Regulators | None |

#### This Modification is required to enable implementation of Single Service Provision. The measures identified can therefore be expected to facilitate relevant objective f) ‘Promotion of efficiency in the implementation and administration of the Code. The modification will also replace iGT072 provisions that were drafted and approved on the basis of Project Nexus being implemented on the 1st October 2015.

Given that the effect of the Modification would be to extend the timescales for transfer of Pipeline User within the transition period there could be a minor negative effect on competition between Shippers because of a delay to the switching timescales. This Modification therefore does not facilitate relevant objective d) Securing of effective competition between Shipper Users. It should be noted that the overall delivery of Nexus and single service will delivery significant benefits to Consumers, which outweigh any negative impacts caused by the short term above switching delays.

Implementation

#### This Modification should be implemented upon direction and it would be desirable if this Modification were implemented by 1st April 2017 or earlier to add certainty for all market participants.

Legal Text

PART CI

12.7 The Proposed Supply Point Registration Date shall be:

(a) Not more than 30 Supply Point Systems Business Days after the Supply Point Confirmation is submitted; and

(b) Subject to Clause 12.7 (c), not less than 14 Days commencing on the Day after the Supply Point Confirmation is submitted unless:

(i) at the time the Supply Point Confirmation is submitted a Supply Point Withdrawal has been submitted by the Existing Registered User in respect of each Existing Supply Point; or

(ii) There is no change in the identity of the Registered User in respect of the Supply Point in which case the Proposed Supply Point Registration Date shall not be less than 4 Supply Point Systems Business Days after the Supply Point Confirmation is submitted.

(c ) Where the Proposed Supply Point Registration Date is a date between the 1st June 2017 and the 14th June 2017 (inclusive) then the Proposed Supply Point Registration Date must be not less than the Revised Minimum Lead Time (as set out in Appendix CI-3) commencing on the Day after the Supply Point Confirmation is submitted.

Appendix CI-3

| Supply Point Registration Date | Confirmation submission deadline (normal operation) | Confirmation submission deadline (extended Confirmation timescale) | Standard Minimum Lead Time | Revised Minimum lead time (days) |
| --- | --- | --- | --- | --- |
| 1st June 2017 | 18th May 2017 | 17th May 2017 | 15 | 16 |
| 2nd June 2017 | 19th May 2017 | 17th May 2017 | 15 | 17 |
| 3rd June 2017 | 20th May 2017 | 17th May 2017 | 15 | 18 |
| 4th June 2017 | 21st May 2017 | 17th May 2017 | 15 | 19 |
| 5th June 2017 | 22nd May 2017 | 17th May 2017 | 15 | 20 |
| 6th June 2017 | 23rd May 2017 | 18th May 2017 | 15 | 20 |
| 7th June 2017 | 24th May 2017 | 21st May 2017 | 15 | 18 |
| 8th June 2017 | 25th May 2017 | 22nd May 2017 | 15 | 18 |
| 9th June 2017 | 26th May 2017 | 22nd May 2017 | 15 | 19 |
| 10th June 2017 | 27th May 2017 | 22nd May 2017 | 15 | 20 |
| 11th June 2017 | 28th May 2017 | 22nd May 2017 | 15 | 21 |
| 12th June 2017 | 29th May 2017 | 22nd May 2017 | 15 | 22 |
| 13th June 2017 | 30th May 2017 | 22nd May 2017 | 15 | 23 |
| 14th June 2017 | 31st May 2017 | 22nd May 2017 | 15 | 24 |

Definitions

Sub section introductory text (to be included at beginning of CI, CII, CIV, CV, D, E, I).

The following provisions of Part [CI] are subject to the Non-Effective Day requirements as set out in Part O.

Part O2

The introduced new Part has been called Part O and will replace Part N that was set out in the Legal Text for iGT072 which has a status of deferred. If implemented this modification will replace any legal text associated with iGT072. Part O has been used to avoid any confusion with the legal text that will be introduced by iGT039 which introduces a Part N – Pipeline Operator Agency

1.1. In order to enable changes to be performed in respect of iGT Agency Services as set out in IGT039 Use of a Single Gas Transporter Agency for the common services and systems and processes required by the IGT UNC (directed by the Authority on the 11/03/2015) and UNC modification UNC0440 Project

Nexus – iGT Single Service Provision (directed by the Authority on the 14th January 2015) , there will be a period of Non-Effective Days during which no updates to the Supply Point Register can be made by the Pipeline Operator.

1.2. For the purposes of paragraph 1.1 a “Non-Effective Day” shall be any of the following Days, PNID-9 up to and including PNID-1.

1.3. For the avoidance of doubt, a Proposed Supply Point Registration Date may be a Non-Effective Day.

1.4. Subject to paragraph 1.6 any communication as set out under paragraph 1.7 may not be submitted on any Non- Effective Day.

1.5. Any of the communications listed in paragraph 1.7 which are sent by a Pipeline User to a Pipeline Operator on PNID-10 must be received by the Pipeline Operator before 17:00 hours on PNID-10.

1.6. Where the Pipeline Operator receives any communications as set out in paragraph 1.7 on either PNID-10 or PNID-11, it must send any communications to a Pipeline User as required under the Code at the latest on PNID-9.

1.7. For the purposes of this Part N, the communications which cannot be sent on a Non-Effective Day are as follows:

1.7.1. Agreed Opening Meter Reading;

1.7.2. C&D Information;

1.7.3. C&D Notification;

1.7.4. Capacity Revision Application;

1.7.5. Daily Meter Readings;

1.7.6. Emergency Contacts

1.7.7. Meter Fix Reading;

1.7.8. Meter Fit Report;

1.7.9. Meter Information Notification;

1.7.10. Meter Information Update Notification;

1.7.11. Meter Read

1.7.12. Opening Meter Reading;

1.7.13. Proposing User's Estimate;

1.7.14. Proposing User Read;

1.7.15. Revised Meter Reading.

1.7.16. Supply Point Confirmation;

1.7.17. Supply Point Confirmation Cancellation;

1.7.18. Supply Point First Nomination;

1.7.19. Supply Point Nomination;

1.7.20. Supply Point Objection;

1.7.21. Supply Point Offer;

1.7.22. Supply Point Reconfirmation;

1.7.23. Supply Point Registration;

1.7.24. Supply Point Registration Date;

1.7.25. Supply Point Registration Number;

1.7.26. Supply Point Re-nomination;

1.7.27. Supply Point Second Nomination;

1.7.28. Supply Point Withdrawal.

1.7.29. Threshold Rate Increase

1.8 For the purposes of paragraph 1.7, a Bulk Confirmation can be sent on a Non-Effective Day.

1.9 To facilitate the provisions of this Part O, the Pipeline Operator shall provide a Portfolio Extract to each Pipeline User by 17:00 on PNID-8 with details of Supply Meter Points processed on PNID-9. The Portfolio Extract shall be issued in either comma separated value or Microsoft Excel spreadsheet format.

CI 5.6

In this Parts C and Parts D and E any reference to a “Supply Point Systems Business Day” is a reference to a Day other than a Non-Effective Day or a Saturday, Sunday or a bank holiday in England or Wales.

New Definitions in Part M:

“Project Nexus Implementation Date (‘PNID’)" is 1 June;

“Non-Effective Day” shall have the meaning in Part O1.2;

“Revised Minimum Lead Time” shall have the meaning in Appendix CI-3 of Part CI

# Recommendations

#### Proposer’s Recommendation to Panel

Panel is asked to:

Agree that Normal governance procedures should apply

Refer this proposal to a Workgroup for assessment.

Appendix 1

# Footnotes

This will be set out in greater detail in the associated UNC Mod 0602 and is for information only in this modification

# Comments

Need to add Appendix 1 to the Mod to include the documents supplied by Paul Orsler

Add link

Review after the UNC have discussed relevant objectives

Amended. This was previously seeing today as D1 (15 day switch) we’ve changed the timescales to tomorrow as D1 (14 day switch). Better to be consistent.

Perhaps add that definition of Non Variant can be found in UNC mod.

Will Panel have to reagree this?

I have asked PO and DA to update the examples and if we need the 7+2 Tab anymore, as this is versioned controlled, I didn’t want to start deleting without permission.