## Slide 1: IGT173 – Gateway Delivery of RPC Data
Testing Approach Overview

## Slide 2: Background
Modification IGT173 aims to update the mechanism of delivery of the RPC files from email/portal to IX delivery.
IGT173 has been approved by the IGT UNC Panel, and XRN 5720 has been approved by the DSC Committee. Both changes are targeting the Nov 2024 release for implementation.
To support delivery, a testing window for volunteering parties is being created ahead of delivery.
Only a small number of parties have expressed interest in testing as part of the modification responses.
Pre implementation testing is not planned for all IGT modifications; the approach for IGT173 will be bespoke. As part of IGT173 approval, the testing approach will require panel review ahead of commencement of the testing window.

## Slide 3: Workgroup considerations / recommendations
Confirmation of testing window duration – suggestion 3 weeks (may conclude quicker).
  Proposer has asked Xoserve if testing window can be made available to align to the IGTs Oct billing run (for Sept) – awaiting response/confirmation.
Confirmation of testing window commencement date – suggestion 7th – 25th October.
  TBC once Xoserve have confirmed if dates are achievable.
Workgroup recommendation that the testing scenarios deliver confidence for the approved business rules.
  Do any additional scenario tests need including for any of the business rules?
  Action for parties to consider this – to be finalised at Aug meeting.
Do parties want to test anything which is outside of the stated business rules?
  An example of this is a file which is an inconsistent file size e.g. 10 x larger than normal.
  Action for parties to consider this – to be finalised at Aug meeting.
Confirmation of testing parties – so far 2 x IGT and 2 x Shipper volunteers, anyone else?
  Updated to 3 x IGT volunteers during July meeting, action for final participants for Aug meeting when approach will hopefully be finalised.
Do volunteering parties want to test with all participants or use a buddy system?
  July meeting recommended replicating live so all participants in testing would sent / receive files rather than buddy up.
Do volunteering parties want to have daily check in calls or another frequency?
  Actions for parties to consider this – to be finalised at Aug meeting.
How do workgroup and volunteering parties want to capture testing evidence?
  Actions for parties to consider this – to be finalised at Aug meeting.
How do workgroup and volunteering parties want to recommend release implementation to Panel?
  Actions for parties to consider this – to be finalised at Aug meeting. Additional consideration of panel dates raised by code administrator.

## Slide 4: Additional Workgroup Considerations
Testing data to be dummy rather than live
  Workgroup supported using test data and agreed to add it as a note to the scenario tests

## Slide 5: Initial High-Level Testing Scenarios
The IGTs can successfully create a file using the guidance documentation.
Files are successfully cascaded between the IGT / CDSP / Shipper with successful notifications issued.
Files with invalid file extensions fail as expected and unsuccessful notifications are issued.
Files with invalid naming conventions fail as expected and unsuccessful notifications are issued.
Files with incorrect file numberings e.g. TKAB1234 fail and unsuccessful notifications are issued.
NOTES:
File naming for testing use ‘TN’ rather than production ‘PN’ naming. Should PN files be used this may result in files be loaded into parties live environments.
File data to contain test/dummy data rather than replicating live billing data.

## Slide 6: Business Rules Testing
Business Rule | Scenario Test | Comment
1 | 1 & 2 | IGT only test for creating the file to send
2 | 2 | IGT, Shipper and CDSP test confirming successful IX delivery
3 | 2 | Delivered via scenario 2, no additional scenarios outlined for this
4 | - | IGTs may want to add in scenarios to test, no current scenarios captured
5 | 1, 2 & 3 | IGT, Shipper and CDSP tests for valid and invalid scenarios
6 | 2 & 4 | IGT, Shipper and CDSP tests for valid and invalid scenarios
7 | - | No scenarios currently outlined as timing of the test window does not reflect live
8 | - | Avoidance of date statement, no scenarios outlined for this
9 | - | Offline process, no scenarios outlined for this
10 | 2 | Delivered via scenario 2, no additional scenarios outlined for this
11 | 2 | Delivered via scenario 2, no additional scenarios outlined for this
12 | - | No scenarios as this rule is around completing testing
13 | - | No scenarios as this is relates to the post implementation review

## Slide 7: Thank you